**Project Taskboard**

**(10/4/2018)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **User Story**  **(number)** | **New (Tasks, Defects)**  **(number)** | **In Progress (Tasks, Defects)**  **(number)** | **To Verify**  **(number)** | **Accepted**  **(number)** |
| US-1  View exam results  Priority: A |  |  |  | Task: Create final results activity  Person: Riad Adel  EH: 10  SH:10  TH: 0 |
| Task: Retrieve final results  Person: Riad Adel  EH: 5  SH: 5  TH: 0 |
| Task: Create class work activity  Person: Riad Adel  EH: 10  SH: 7  TH: 3 |
| Task: Retrieve class work results  Person: Riad Adel  EH: 5  SH: 3  TH: 2 |
| US-4  View personal profile info  Priority: A |  |  |  | Task: Create personal info activity  Person: Mohammed Sayed  EH: 8  SH: 6  TH: 2 |
| Task: Retrieve personal profile info  Person: Mohammed Sayed  EH: 7  SH: 7  TH: 0 |
| US-8  View Departments info  Priority: B |  |  |  | Task: Create Departments info activity  Person: Ahmed Salah  EH: 2  SH: 2  TH: 0 |
|  | Task: Create DB script  Person: Ahmed Salah  EH: 6  SH: 5  TH: 1 |
| Task: Adding visual polish  Person: Ahmed Salah  EH: 1  SH: 0  TH: 1 |  |
| US-9  Login  Priority: A |  |  |  | Task: Create login activity  Person: Mohamed Taha  EH: 5  SH: 10  TH: 0 |
| Task: Authentication  Person: Mohamed Taha  EH: 5  SH: 15  TH: 0 |
| Task: Request new password  Person: Mohamed Taha  EH: 1  SH: 5  TH: 0 |
| US-10  Logout  Priority: A |  |  |  | Task: Logout  Person: Ahmed Salah  EH: 5  SH: 4  TH: 1 |